Acceptance Testing
UAT Execution & Report Submission

| Date | 28 June 2026 |
| --- | --- |
| Name | Dinesh S |
| Project Name | CampusMind AI – Smart Campus Incident Management System using ServiceNow |
| Maximum Marks | 4 Marks |

1. Purpose of Document

The purpose of this document is to summarize the User Acceptance Testing (UAT) activities conducted for the CampusMind AI – Smart Campus Incident Management System before its final deployment. It provides a comprehensive overview of the testing process, feature validation, defect resolution, and overall system quality to ensure that the application satisfies both functional and business requirements.

The document confirms that the major modules of the application—including Student Portal, Campus Incident Submission, Record Producer, Auto Assignment, Role-Based Access Control (ACLs), Business Rules, SLA Management, Escalation, Email Notifications, Reports, Dashboards, and Workflow Automation—have been successfully tested and validated. The application is considered ready for end-user acceptance testing and production deployment.

2. Defect Analysis

This report summarizes the defects identified during the testing of the CampusMind AI application, categorized according to severity and their final resolution status.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 1 | 0 | 0 | 1 | 2 |
| Duplicate | 0 | 1 | 0 | 2 | 3 |
| External | 0 | 0 | 1 | 1 | 2 |
| Fixed | 5 | 6 | 2 | 3 | 16 |
| Not Reproduced | 0 | 0 | 1 | 4 | 5 |
| Skipped | 0 | 0 | 0 | 1 | 1 |
| Won't Fix | 0 | 0 | 0 | 1 | 1 |
| Totals | 6 | 7 | 4 | 13 | 30 |

3. Test Case Analysis

This report summarizes the execution status of the test cases performed during the testing of the CampusMind AI – Smart Campus Incident Management System.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Student Portal & Record Producer | 18 | 0 | 1 | 17 |
| Campus Incident Management | 14 | 0 | 0 | 14 |
| Auto Assignment & Workflow | 10 | 0 | 1 | 9 |
| Role-Based Access Control (ACLs) | 12 | 0 | 1 | 11 |
| Business Rules & Client Scripts | 10 | 0 | 0 | 10 |
| SLA, Escalation & Notifications | 12 | 0 | 1 | 11 |
| Reports & Dashboard | 10 | 0 | 0 | 10 |
| Student Dashboard & Portal Validation | 8 | 0 | 1 | 7 |
| Overall Total | 94 | 0 | 5 | 89 |

4. UAT Summary

The User Acceptance Testing confirmed that the CampusMind AI application successfully supports the complete campus incident management lifecycle. Students can submit incidents through the Student Portal using the Record Producer, while the system automatically stores complaint details, assigns the appropriate assignment group based on the incident category, initiates SLA tracking, performs escalation when required, and sends automated email notifications. Administrators can monitor incidents through interactive dashboards and reports.

Testing also verified the implementation of role-based security using ACLs, Business Rules, Client Scripts, Flow Designer automation, and notifications. Minor issues identified during testing, such as assignment permissions, email recipient configuration, and portal access, were resolved successfully. The application is functionally stable and suitable for demonstration, user acceptance, and production deployment.